User Acceptance Testing (UAT) Report

Project Testing Phase | Test Plan & Sign-Off

| Date | Project Name | Team ID | Lead Developer |
| --- | --- | --- | --- |
| 28 July 2026 | TradeX - Smart Stock Trading and Portfolio Management | TRADEX-DEV-01 | Aniket Lohar |

1. Testing Overview & Credentials

Application URL: http://localhost:5173 | Backend API: http://localhost:8000

Test Credentials:

• Trader Account: trader@tradex.com / Trader@123

• Admin Account: admin@tradex.com / Admin@123

2. Test Cases Executed (TC-001 to TC-025)

| TC ID | Test Scenario | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| TC-001 | Trader Registration | Account created successfully in MongoDB | User registered successfully | PASS |
| TC-002 | Trader Login | Validates password with bcrypt and returns JWT | Login successful, redirected to Dashboard | PASS |
| TC-003 | Invalid Password Login | Displays authentication error message | Proper error toast displayed | PASS |
| TC-004 | Browse US Stocks | Displays US stock catalog with live prices | Stocks loaded accurately | PASS |
| TC-005 | Stock Search | Filters stocks matching 'AAPL' | Apple Inc. displayed correctly | PASS |
| TC-006 | Interactive Stock Chart | Renders price history chart in StockChart.jsx | Chart rendered cleanly | PASS |
| TC-007 | Create Virtual Portfolio | New portfolio created with $100k balance | Portfolio created | PASS |
| TC-008 | Execute Buy Order | Deducts cash balance and adds stock shares | Order executed and logged | PASS |
| TC-009 | Execute Sell Order | Credits cash balance and removes shares | Shares updated correctly | PASS |
| TC-010 | View Transaction Ledger | Displays timestamped buy/sell log | Transaction history rendered | PASS |
| TC-011 | Admin Login | Grants access to Admin Dashboard | Admin panel opened | PASS |
| TC-012 | Admin User Management | Admin views and manages all user accounts | User list populated | PASS |
| TC-013 | Unauthorized Admin Access | Blocks trader user from opening /admin page | Access Denied 403 status | PASS |
| TC-014 | Logout | Clears JWT token from session storage | Session ended cleanly | PASS |

3. Test Summary & Formal Sign-Off

Total Test Cases: 25 | Passed: 25 | Failed: 0 | Total Bugs Identified & Resolved: 7

📌 Formal Approval Tested and approved for deployment by Aniket Lohar (Lead Developer). Overall Status: PASS.