Project Planning & Sprint Backlog

Project Planning Phase | Velocity & Tracker

| Date | Project Name | Team ID | Lead Developer |
| --- | --- | --- | --- |
| 28 July 2026 | TradeX - Smart Stock Trading and Portfolio Management | TRADEX-DEV-01 | Aniket Lohar |

1. Product Backlog & Sprint Allocation

| Sprint | Epic | Story ID | Task / Story Summary | Points | Priority | Assigned To |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | User Registration API & React Form | 3 | High | Aniket Lohar |
| Sprint-1 | Authentication | USN-2 | User Login & JWT Authentication | 3 | High | Aniket Lohar |
| Sprint-1 | Database | USN-3 | MongoDB Setup, User & Stock Schemas | 5 | High | Aniket Lohar |
| Sprint-1 | Frontend Setup | USN-4 | Vite React App Setup, Routing & Landing Page | 2 | Medium | Aniket Lohar |
| Sprint-2 | Stock Market | USN-5 | Stock Search, Listing & US Data Feed API | 5 | High | Aniket Lohar |
| Sprint-2 | Charts | USN-6 | Interactive Stock Price Charts (StockChart.jsx) | 4 | High | Aniket Lohar |
| Sprint-2 | Portfolios | USN-7 | Virtual Portfolio Engine (Create/View Portfolios) | 4 | High | Aniket Lohar |
| Sprint-3 | Paper Trading | USN-8 | Buy/Sell Stock Order Execution Logic | 5 | High | Aniket Lohar |
| Sprint-3 | Transactions | USN-9 | Transaction History Ledger & P&L Calculation | 4 | High | Aniket Lohar |
| Sprint-3 | Admin Panel | USN-10 | Admin Dashboard, User & Order Management | 5 | High | Aniket Lohar |

2. Project Velocity & Burndown Summary

| Metric | Planned Value | Actual Outcome |
| --- | --- | --- |
| Total User Stories | 19 User Stories | 19 Completed |
| Total Story Points | 59 Story Points | 59 Points Delivered |
| Project Duration | 15 Days (3 Sprints) | 15 Days Executed |
| Sprint Velocity | 19.7 SP / Sprint | 20 SP / Sprint Avg |
| Daily Velocity | ≈ 4 Story Points / Day | 4 Story Points / Day Avg |