Data Flow Diagrams & User Stories

Project Design Phase | System Flow & Agile Backlog

| Date | Project Name | Team ID | Lead Developer |
| --- | --- | --- | --- |
| 21 June 2026 | TradeX - Smart Stock Trading and Portfolio Management | TRADEX-DEV-01 | Aniket Lohar |

1. Data Flow Diagrams (DFD)

Level-0 DFD (Context Diagram)

Trader/User ──(Registration, Login, Orders, Search)──► [ TradeX Platform ] ◄──(Market Data)── Stock API
                                                           │
Admin ──────────(User Mgmt, Stock Feed Control)─────────────┼──► MongoDB Database

2. Agile User Stories (USN-1 to USN-19)

| User Type | Epic | Story ID | User Story Description | Acceptance Criteria | Priority | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Trader | Authentication | USN-1 | As a trader, I can register an account using my name, email, and password. | Account created in MongoDB with hashed password. | High | Sprint-1 |
| Trader | Authentication | USN-2 | As a trader, I can log in securely using email and password. | JWT token generated and stored; user redirected to Dashboard. | High | Sprint-1 |
| Trader | Stock Market | USN-3 | As a trader, I can search US stocks by symbol or company name. | Matching stocks listed with live price updates. | High | Sprint-2 |
| Trader | Stock Market | USN-4 | As a trader, I can view interactive stock price charts and historical performance. | Candlestick/Line chart renders accurately. | High | Sprint-2 |
| Trader | Portfolios | USN-5 | As a trader, I can create and manage multiple virtual stock portfolios. | Portfolios created with isolated virtual balances. | High | Sprint-2 |
| Trader | Paper Trading | USN-6 | As a trader, I can execute Buy orders for selected stocks using virtual cash. | Shares added to portfolio, virtual balance deducted, transaction logged. | High | Sprint-3 |
| Trader | Paper Trading | USN-7 | As a trader, I can execute Sell orders for stock holdings in my portfolio. | Shares deducted, virtual cash credited, gain/loss recorded. | High | Sprint-3 |
| Trader | Transactions | USN-8 | As a trader, I can view a complete history of my buy/sell transactions. | Displays timestamped transaction table with prices and quantities. | Medium | Sprint-3 |
| Admin | Admin Panel | USN-9 | As an admin, I can view global platform statistics and active user counts. | Admin dashboard displays system summary cards. | High | Sprint-3 |
| Admin | Management | USN-10 | As an admin, I can update stock listings and monitor transaction logs. | Admin can add/edit stock symbols and view all user orders. | High | Sprint-3 |